## Slide 1: 1
Proper
Scoper
Plan of System Testing
I Introduction
A software product name is Proper Scoper, PS. It allows QA to manage software testing information. PS is a Web application, with abilities:
1. To create, modify, view, save and select test plans, test suits, tests, bug reports.
2. To run tests (results and log files can be generated for each test).
3. The simultaneous use.
II Test item
PS v.1.0.
III Features to be tested
1. User interface.
2. Navigation.
3. Current projects.
4. Completed projects.
5. Create a project.
6. Change a project.
7. Delete a project.
8. Create a test case or set.
9. Change a test case or set.
10. Delete a test case or set.
11. Display a test.
12. Display a test case.
13. Run a test.
14. Test results.
15. Multi-user functionality.
IV Features not to be tested
1. Database - assume, that the database is installed and functioning.
2. Web-server.
Proper Scoper v.1.0

## Slide 2: 2
Proper
Scoper
V Approach
1. Functional testing - positive and negative testing.
2. Regression testing - every bug fix must be checked.
3. Installation testing - Windows 10, 11.
4. GUI Testing.
VI Item pass/fail criteria
1. Each test case is described by item pass/fail criteria according to expected results.
2. If, after running the test, the expected result is obtained, then the test passes successfully.
3. If, after running the test, the expected result is not obtained, then the test fails.
4. All tests must be executed.
VII Suspension criteria and resumption requirements
1. If fundamental functionality fails, such as installing or launching a program, the testing suspends until the functionality becomes available.
2. Finding blockers and critical bugs continues, unless the bugs block 50% or more test cases.
3. If testing is suspended, the development and test teams meet daily to make progress on resuming the testing. Meetings continue until agreement to restart the testing process is reached.
VIII Test deliverables
1. Test Plan of System Testing of the Proper Scoper v.1.0
2. Traceable Requirements Matrix.
3. Test run reports.
4. Daily testing status updates.
5. Bug reports.
IX Testing tasks and estimation
1. Installation testing - Windows 10, 11 - 12 man-hours.
2. Functional testing and bug reporting - 16 man-hours.
3. Verification of the bug fixing - 24 man-hours.
4. GUI testing - 16 man-hours.
5. Bug tracking - 15 man-hours.
6. Test run reporting - 7 man-hours.

## Slide 3: 3
Proper
Scoper
X Environmental needs
1. OS: Windows 10, 11.
2. Browsers: Google Chrome, Microsoft Edge.
3. CPU: Intel Core i3.
4. 8gb RAM.
XI Responsibilities
QA Team Lead, K. Kaladze - test coordination and reporting, functional testing.
QA Engineer, J. Agahova - installation testing, functional testing.
QA Engineer, Y. Mazurok - GUI testing.
Developer, M. Perminov - functional testing, bug fixing.
XII Schedule
Installation testing - 8/29/2022-9/2/2022.
Smoke test - 9/5/2022-9/9/2022.
Testing - 9/12/2022-10/5/2022.
Evaluating results - 10/6/2022.
XIII Risks and contingencies
There are risks of unexpected absence of employee. In case of need, A. Shevchenko
and M. Shatskih from the development team agreed to substitute partially the absent.